mCollaborator — SharePoint Online Integration

Technical Design & Implementation Plan

Status: Draft for review Applies to: backend/ (Go, chi, embedded SPA) at commit 950d238 Related: COLLABORATION-DESIGN.md (option analysis), M365-TRIAL-SETUP.md (tenant runbook)

Contents

1. System Overview	3

Design Tenets	3

Non-Goals	4

2. High-Level Architecture	4

3. Component Selection	5

4. Access Model — What mCollaborator Needs	6

4.1 Identity summary	6

4.2 The Graph permission: Sites.Selected	7

4.3 What the application explicitly does not need	8

4.4 Least-privilege matrix — operation → required access	8

4.5 Phase 2 — delegated access (optional, recommended end state)	9

4.6 Human access — SharePoint site permissions	10

4.7 Credential handling	10

4.8 Conditional Access	11

5. SharePoint Information Architecture	11

5.1 Site topology	11

5.2 Site and list identifiers	11

5.3 Internal names vs display names — a guaranteed bug	12

5.4 Indexed columns	12

5.5 Provisioning	13

6. Data Model Mapping	13

6.1 Engagements list ← Engagement	13

6.2 Findings list ← Finding	14

6.3 Nodes list ← Node	15

6.4 Comments list ← Comment	16

6.5 Activity list ← ActivityItem	16

6.6 Evidence library ← Evidence	16

6.7 What does not move to SharePoint	17

7. The PoC / Evidence Refactor (prerequisite)	18

Required change	18

Why this is worth doing regardless of storage backend	18

8. Reports Library	19

Target flow	19

9. Sync Engine	19

9.1 Write-through cache	19

9.2 Delta queries	20

9.3 Optimistic concurrency	20

9.4 Failure behaviour	20

10. Real-Time Layer	21

10.1 SharePoint → backend	21

10.2 Backend → browser	22

10.3 Webhooks are optional — start without them	22

11. Backend Refactor Plan	22

11.1 Extract the Store interface	22

Two signature changes required	23

Dead analytics methods	23

11.2 Package layout	24

12. Configuration	24

13. Error Handling	25

14. Security Considerations	26

15. Limits & Capacity	27

Write-volume warning	27

16. Build Phases	27

Phase 0 — Prerequisites (no SharePoint code)	27

Phase 1 — Tenant readiness	28

Phase 2 — Graph client	28

Phase 3 — Sync & real-time	29

Phase 4 — Hardening	29

17. Testing Strategy	29

18. Operations	30

Metrics	30

Alerts	30

Runbook entries	31

19. Migration & Rollback	31

20. Open Questions	31

21. Appendix — Graph Call Reference	32

# 1. System Overview

mCollaborator today has no persistence. store.go holds eleven map[string]*T fields plus two append-only slices behind a single sync.RWMutex, seeded by seed() on every process start. All analyst work is lost on restart, and two analysts collaborate only if they happen to hit the same running binary.

This document specifies how SharePoint Online, accessed through Microsoft Graph, becomes the system of record for engagements, findings, evidence and reports — what has to be built, and precisely what access the application must be granted to do it.

### Design Tenets

- Backend is the only Graph client — no Graph token ever reaches the browser. CVSS validation, RBAC, audit logging and report generation stay in one enforcement point.

- Least privilege, provably — the runtime identity holds Sites.Selected and is granted write on exactly one site. It cannot enumerate or touch any other site in the tenant.

- SharePoint is the source of truth, memory is a cache — reads are served from a write-through cache; every write goes to Graph first and is only cached on success.

- Degrade, don't fail — Graph is a remote dependency with throttling and multi-second webhook latency. Every path has a defined behaviour when Graph is slow, throttled, or down.

- Governance is the reason we are here — if the data does not end up inheriting tenant retention, DLP and eDiscovery, this integration has bought nothing that SQLite would not have bought more cheaply.

### Non-Goals

| Out of scope | Why |
| --- | --- |
| Google-Docs-style co-typing in the finding editor | Requires field-level locking or a CRDT. Graph webhook latency (2–10 s) makes this structurally impossible on SharePoint. |
| Browser talking to SharePoint directly | Would ship Graph tokens to the SPA and bypass all server-side validation. |
| Migrating user accounts / sessions to SharePoint | Sessions are ephemeral and high-churn. They stay in process memory (see §6.7). |
| Replacing the DOCX report engine | report.go is unchanged. Only the destination of the generated file moves (§8). |

# 2. High-Level Architecture

┌──────────────────────────────────────────────────────────────────────┐

│                          CLIENT LAYER                                │

│   Analyst browser — vanilla-JS SPA served from embed.FS              │

│   • REST  /api/v1/*        (bearer session token)                    │

│   • SSE   /api/v1/stream   (replaces the 15 s findings poll)         │

└───────────────────────────────┬──────────────────────────────────────┘

│  HTTPS

┌───────────────────────────────▼──────────────────────────────────────┐

│                    mCollaborator BACKEND (Go)                        │

│  ┌────────────────────────────────────────────────────────────────┐  │

│  │  chi router  →  authMiddleware  →  requirePermission            │  │

│  └───────────────────────────┬────────────────────────────────────┘  │

│  ┌───────────────────────────▼────────────────────────────────────┐  │

│  │                    Store  (interface)                          │  │

│  │   ┌──────────────┐   ┌───────────────────────────────────┐    │  │

│  │   │ MemoryStore  │   │        SharePointStore            │    │  │

│  │   │ (today, CI)  │   │  write-through cache + sync loop  │    │  │

│  │   └──────────────┘   └────────────────┬──────────────────┘    │  │

│  └────────────────────────────────────────┼─────────────────────-─┘  │

│  ┌──────────────────┐  ┌──────────────────▼──────────────────────┐  │

│  │  SSE Hub         │◄─┤  Sync Engine                            │  │

│  │  fan-out to      │  │  • delta poll (deltaLink persisted)     │  │

│  │  connected SPAs  │  │  • webhook receiver + renewal job       │  │

│  └──────────────────┘  │  • ETag / 412 conflict resolution       │  │

│                        └──────────────────┬──────────────────────┘  │

│  ┌────────────────────────────────────────▼──────────────────────┐  │

│  │  Graph Client — the ONLY holder of credentials                │  │

│  │  • MSAL client-credentials (cert preferred over secret)       │  │

│  │  • 429/Retry-After backoff, $batch, upload sessions           │  │

│  └────────────────────────────────────────┬──────────────────────┘  │

└───────────────────────────────────────────┼──────────────────────────┘

│  Microsoft Graph v1.0

┌───────────────────────────────────────────▼──────────────────────────┐

│              SharePoint Online — site "VAPT" (one site only)         │

│   Lists:      Engagements · Findings · Nodes · Comments · Activity    │

│   Libraries:  Evidence (PoC, PCAP, logs) · Reports (DOCX/PDF)        │

│                                                                      │

│   Inherits: Entra ID access control · retention labels · DLP ·       │

│             eDiscovery · unified audit log · versioning              │

└──────────────────────────────────────────────────────────────────────┘

The SPA contract is unchanged apart from SSE. Every handler in handlers.go keeps its signature; only what sits behind Store changes.

# 3. Component Selection

| Concern | Choice | Rationale |
| --- | --- | --- |
| Graph transport | net/http + hand-rolled client | Graph is plain REST/OData. The official microsoftgraph/msgraph-sdk-go pulls a very large dependency tree (Kiota) for what amounts to eight endpoints. |
| Token acquisition | github.com/AzureAD/microsoft-authentication-library-for-go (MSAL Go) | Handles client-credentials + certificate auth, in-memory token cache, and refresh-before-expiry correctly. Do not hand-roll this. |
| Credential type | Certificate in production, client secret in the sandbox | Secrets expire silently and end up in env files. A cert can live in the OS store / Key Vault. Sandbox uses a secret for speed (see M365-TRIAL-SETUP.md §4). |
| Change detection | Graph delta tokens, webhooks as an accelerator | Delta is authoritative and needs no inbound network. Webhooks only shorten latency (§10). |
| Browser push | Server-Sent Events | One-way, works over plain HTTP/1.1, auto-reconnects, no handshake code. WebSockets buy nothing here. |
| Local cache | Existing in-memory maps, promoted to a write-through cache | Keeps p50 read latency at microseconds instead of 100–400 ms per Graph call. |

# 4. Access Model — What mCollaborator Needs

This is the section to hand to whoever approves the request. It is deliberately explicit about what is asked for and what is not.

## 4.1 Identity summary

| Item | Value |
| --- | --- |
| Identity type | Entra ID application (daemon / service principal), single-tenant |
| Suggested name | mCollaborator-Backend |
| Redirect URI | None — non-interactive |
| Credential | X.509 certificate (prod) / client secret, 6-month expiry (sandbox) |
| Graph permission | Sites.Selected — application permission, admin consent required |
| Effective scope | Exactly one SharePoint site, granted write |
| Sign-in surface | None. The app never presents a UI and cannot be phished. |

## 4.2 The Graph permission: Sites.Selected

Sites.Selected is unusual and it is the whole argument for approvability: granting it confers no access to anything. The application can authenticate successfully and still read nothing. Access exists only for sites an administrator has explicitly authorised, one site at a time, via a separate POST /sites/{siteId}/permissions call.

| Permission | Effective reach | Verdict |
| --- | --- | --- |
| Sites.ReadWrite.All | Read/write every site in the tenant — HR, Finance, Legal, every Teams-backed site | Do not request. An admin should refuse this. |
| Sites.Read.All | Read every site in the tenant | Still tenant-wide. Refuse. |
| Sites.Selected | Nothing by default; per-site grants only | Request this. |

The site grant itself is the second half of the request:

POST https://graph.microsoft.com/v1.0/sites/{siteId}/permissions

Content-Type: application/json

{

"roles": ["write"],

"grantedToIdentities": [

{ "application": { "id": "{client-id}", "displayName": "mCollaborator-Backend" } }

]

}

Available roles are read, write, manage, fullcontrol. write is sufficient for every runtime operation in §4.4. fullcontrol is required only to modify site permissions, which the application never does.

## 4.3 What the application explicitly does not need

Stating this up front shortens the security review:

| Not requested | Consequence of not having it |
| --- | --- |
| Sites.ReadWrite.All / Sites.Read.All | Cannot see any site other than the granted one. Intended. |
| Files.ReadWrite.All | Drive access is reached through the granted site, so this is redundant. |
| User.Read.All / Directory.Read.All | Analyst display names come from mCollaborator's own user table, not from Entra. |
| Sites.FullControl.All | The app cannot change site permissions, add site owners, or grant itself more access. |
| Mail.Send | No notification email from the service identity. |
| Any Exchange / Teams / OneDrive scope | Out of scope entirely. |

## 4.4 Least-privilege matrix — operation → required access

| mCollaborator operation | Graph call | Needs |
| --- | --- | --- |
| List / read findings | GET /sites/{s}/lists/{l}/items?$expand=fields | site read |
| Create / update finding | POST / PATCH .../items[/{id}/fields] | site write |
| Delete finding | DELETE .../items/{id} | site write |
| Upload evidence ≤ 4 MB | PUT /sites/{s}/drives/{d}/items/root:/{path}:/content | site write |
| Upload evidence > 4 MB | POST .../createUploadSession then chunked PUT | site write |
| Download evidence | GET /sites/{s}/drives/{d}/items/{id}/content | site read |
| Publish generated report | PUT into the Reports library | site write |
| Change feed | GET .../lists/{l}/items/delta | site read |
| Webhook subscription | POST /subscriptions on sites/{s}/lists/{l} | site read on the resource — verify, see §10.3 |
| Provision lists / columns | POST /sites/{s}/lists | Performed once, by an admin, out of band (§5.5). Not a runtime capability. |

The application therefore needs write on one site. Nothing above requires manage or fullcontrol.

## 4.5 Phase 2 — delegated access (optional, recommended end state)

App-only auth means SharePoint records every change as being made by mCollaborator-Backend, not by the analyst. Mitigation in phase 1 is a ModifiedByUser column written by the backend from the session user (§6.2). The correct fix is delegated auth:

| Item | Value |
| --- | --- |
| Flow | Authorization Code + PKCE (SPA sign-in) → On-Behalf-Of exchange in the backend |
| Delegated scopes | Sites.Selected, User.Read, offline_access |
| Gains | Real per-user Modified By; native SharePoint audit attribution; Entra Conditional Access and MFA inherited for free; replaces the bcrypt-in-memory login in store.go entirely |
| Costs | Token cache + refresh handling, consent flow, per-user throttling buckets, sessions become Entra-shaped |

Sequencing note: if delegated sign-in is going to happen at all, do it before the SharePoint client is written. Retrofitting per-user tokens into a client built around a single app identity means rewriting the client's auth layer and every call site.

## 4.6 Human access — SharePoint site permissions

Separate from the application identity, people need site access. This is what makes the SharePoint option worth its cost.

| Group | SharePoint role | Who | Purpose |
| --- | --- | --- | --- |
| VAPT Owners | Full Control | Platform admin (1–2 people) | Provision lists, manage permissions, rotate the app grant |
| VAPT Members | Edit | Analysts | Direct list access for bulk edits and troubleshooting |
| VAPT Visitors | Read | Engagement managers, QA reviewers | Read findings in the SharePoint UI without an mCollaborator account |
| Per-engagement client access | Read, scoped to a filtered view or dedicated library folder | External reviewers (Entra B2B guests) | Optional. See the open question in §20. |

mCollaborator's own RBAC (admin, and the permission strings finding:write, vault:read, vault:write, report:export, engagements:write, admin:users seeded in store.go) is enforced in requirePermission and is independent of SharePoint permissions. Under app-only auth these two models are not linked at all — a user who lacks finding:write in mCollaborator is blocked by middleware before Graph is ever reached, but if they have direct SharePoint Edit rights they can still change the list item. That gap is inherent to phase 1 and closes with delegated auth. Keep VAPT Members small.

## 4.7 Credential handling

SHAREPOINT_TENANT_ID       Directory (tenant) ID

SHAREPOINT_CLIENT_ID       Application (client) ID

SHAREPOINT_CLIENT_SECRET   Secret VALUE (sandbox only — never the secret ID)

SHAREPOINT_CERT_PATH       PKCS#12 / PEM path (production, replaces the secret)

SHAREPOINT_SITE_ID         "host,siteCollectionId,webId" triple from §5.2

Rules:

- Environment or secret store only. Never in the working tree — .gitignore covers .env patterns, but the durable habit is that secrets never enter the repo directory at all.

- Secrets are not logged. loggingMiddleware logs method/path/status only; the Graph client must not log Authorization headers or token responses.

- Calendar the secret expiry. The failure mode is total and looks like an outage: every Graph call returns 401 invalid_client at the same instant.

- Rotation is zero-downtime — Entra allows two active secrets/certs. Add the new one, deploy, then remove the old.

## 4.8 Conditional Access

Client-credentials flows are not subject to user-based Conditional Access, but they are subject to workload identity CA policies where licensed. If the tenant enforces one:

- Location-based policies require the backend's egress IP to be allow-listed. Note this before deployment, not after the first 403.

- A policy blocking legacy/unapproved service principals will block the app until it is explicitly exempted.

Once phase 2 delegated auth is in, analyst sign-in does inherit user CA and MFA, which is one of the strongest arguments for it.

# 5. SharePoint Information Architecture

## 5.1 Site topology

https://{tenant}.sharepoint.com/sites/VAPT

├── Lists

│   ├── Engagements    ← Engagement

│   ├── Findings       ← Finding      (the vulnerability system of record)

│   ├── Nodes          ← Node         (scope / targets)

│   ├── Comments       ← Comment

│   └── Activity       ← ActivityItem

└── Document libraries

├── Evidence       ← Evidence     (PoC images, PCAPs, logs)

└── Reports        ← generated DOCX / PDF

One site, not one site per engagement. Per-engagement sites would multiply the app-grant administration by the number of clients and make cross-engagement analytics (RecurringCWEs, TopVulnerableAssets) impossible without fan-out queries.

## 5.2 Site and list identifiers

Resolve once at startup, cache for the process lifetime:

GET /v1.0/sites/{tenant}.sharepoint.com:/sites/VAPT

→ id: "{tenant}.sharepoint.com,8f1c…,4a2b…"      ← SHAREPOINT_SITE_ID

GET /v1.0/sites/{siteId}/lists?$select=id,displayName

→ map displayName → list GUID

Resolve lists by display name at boot, not by hard-coded GUID — GUIDs differ between the sandbox and the corporate tenant, and hard-coding them makes the §5.5 provisioning script non-portable. Fail fast and loudly at startup if a required list is missing.

## 5.3 Internal names vs display names — a guaranteed bug

SharePoint stores a column's internal name separately from its display name, and the internal name is what Graph's fields object uses. Two traps:

- A display name with a space becomes Foo_x0020_Bar internally. Create every column with a space-free name. All names in §6 comply.

- Title is a built-in required column. Reusing it is fine and intended for Finding.Title; creating a second column called Title silently produces Title0.

Verify after provisioning:

GET /v1.0/sites/{siteId}/lists/{listId}/columns?$select=name,displayName

Assert that every name the Go code writes appears in the response. Do this in a startup self-check — it converts a class of silent data-loss bugs into a boot failure.

## 5.4 Indexed columns

| List | Indexed columns | Why |
| --- | --- | --- |
| Findings | EngagementId, Status, Severity | Every query filters on EngagementId. Without the index, the 5,000-item view threshold returns errors once findings accumulate across engagements. |
| Nodes | EngagementId | Same. |
| Comments | FindingId | Comment lookup is per-finding. |
| Activity | EngagementId, Created | The activity feed is a time-ordered tail. |

Indexes must be added while the list is under 5,000 items — SharePoint refuses to index a list that has already crossed the threshold, which is a genuinely painful corner to get stuck in. Add them at provisioning time, not when they start hurting.

## 5.5 Provisioning

Lists and columns are created once, by an administrator, using the PowerShell script in M365-TRIAL-SETUP.md §7 running under an admin identity — not by the application. This keeps Sites.Selected/write sufficient for the runtime identity and keeps schema changes reviewable.

The script is the recovery path. If a column is added by hand in the portal and not added to the script in the same commit, it does not exist as far as the next tenant is concerned.

# 6. Data Model Mapping

## 6.1 Engagements list ← Engagement

| Go field (models.go) | Column | Type | Notes |
| --- | --- | --- | --- |
| ID | EngagementId | Text, indexed | Our UUID is the key. SharePoint's integer Id is never used as a foreign key. |
| OrgID | OrgId | Text |  |
| Name | Title | Text | Built-in column. |
| ClientName | ClientName | Text |  |
| Status | Status | Choice | planning/in_progress/review/closed |
| Methodology | Methodology | Text |  |
| Scope | ScopeJson | Multi-line | EngagementScope (included/excluded/RoE) JSON-encoded. |
| Timeline | StartDate, EndDate, MilestonesJson | DateTime ×2, Multi-line | Dates promoted to real columns so the SharePoint UI can sort and filter them. |
| Team | TeamJson | Multi-line | []string of user IDs. |
| CreatedBy | CreatedByUser | Text | Our user ID, not the SharePoint author. |
| CreatedAt / UpdatedAt | built-in Created / Modified | DateTime | Use SharePoint's. Do not duplicate. |

## 6.2 Findings list ← Finding

| Go field | Column | Type | Notes |
| --- | --- | --- | --- |
| ID | FindingId | Text, indexed |  |
| EngagementID | EngagementId | Text, indexed | Text, not a Lookup column — lookups complicate delta queries and add a join per read. |
| NodeID | NodeId | Text |  |
| Title | Title | Text |  |
| CVE | Cve | Text |  |
| CWEs, MitreAttackIDs | CwesJson, MitreIdsJson | Multi-line | JSON arrays. SharePoint multi-value columns are painful through Graph and gain nothing. |
| Severity | Severity | Choice, indexed | critical/high/medium/low/info |
| CVSSVector | CvssVector | Text |  |
| CVSSScore | CvssScore | Number |  |
| Status | Status | Choice, indexed | draft/open/in_progress/remediated/closed |
| Description, Remediation, Impact | same names | Multi-line, plain text | 63,999 char cap — see §7. |
| POC | PocRef | Multi-line | Refactored. Holds text plus evidence:{id} references, never base64. See §7. |
| Likelihood | Likelihood | Text |  |
| AssignedTo | AssignedTo | Text (Person column in phase 2) |  |
| CreatedBy | CreatedByUser | Text |  |
| — | ModifiedByUser | Text | New. Written by the backend from the session user, because app-only auth makes SharePoint's Modified By always read mCollaborator-Backend. |
| Version | ItemVersion | Number | Our optimistic-concurrency counter, mirrored from Finding.Version. |
| CreatedAt/UpdatedAt | Created/Modified | DateTime | Built-in. |
| — | @odata.etag | (implicit) | Graph-supplied. Cached in memory, never a column. |

Note there are now two concurrency mechanisms: our ItemVersion (which the SPA sends back and UpdateFindingWithVersion already understands) and the Graph ETag. Both are used — ItemVersion catches conflicts between two mCollaborator users, the ETag additionally catches edits made directly in the SharePoint UI. §9.3 covers the interaction.

## 6.3 Nodes list ← Node

| Go field | Column | Type |
| --- | --- | --- |
| ID | NodeId | Text |
| EngagementID | EngagementId | Text, indexed |
| Target | Title | Text |
| Type | NodeType | Choice |
| Metadata | Metadata | Multi-line |

## 6.4 Comments list ← Comment

| Go field | Column | Type |
| --- | --- | --- |
| ID | CommentId | Text |
| FindingID | FindingId | Text, indexed |
| UserID / UserName | UserId / Title | Text |
| Body | Body | Multi-line |

## 6.5 Activity list ← ActivityItem

| Go field | Column | Type |
| --- | --- | --- |
| ID | ActivityId | Text |
| OrgID | OrgId | Text |
| UserID / UserName | UserId / UserName | Text |
| Action | Title | Text |
| Detail | Detail | Multi-line |
| EngagementID | EngagementId | Text, indexed |

Activity is append-only and the highest-volume list. It is a strong candidate for not living in SharePoint at all — see the write-volume note in §15.

## 6.6 Evidence library ← Evidence

Evidence is a document library, so the row is the file. Evidence struct fields become library columns on the driveItem's listItem facet:

| Go field | Mapping |
| --- | --- |
| ID | EvidenceId column |
| EngagementID / FindingID | EngagementId / FindingId columns, indexed |
| Filename | the file name |
| StorageKey | replaced by the Graph driveItem.id — store that instead |
| MimeType, SizeBytes | Graph supplies both on driveItem; do not duplicate as columns |
| HashSHA256 | driveItem.file.hashes — see the bug note below |
| Tags, Description | Tags / Description columns |
| UploadedBy | UploadedBy column |

Existing bug this migration must fix. HandleCreateEvidence in handlers.go opens the uploaded file and never writes the bytes anywhere. StorageKey is a fabricated uploads/{uuid}_{filename} string pointing at nothing, and HashSHA256 is fmt.Sprintf("%x", make([]byte, 32)) — sixty-four zeros for every record. Evidence upload is currently metadata-only. The SharePoint Evidence library will be the first real storage this feature has ever had, so implement a genuine SHA-256 over the stream during upload rather than porting the stub.

## 6.7 What does not move to SharePoint

| Entity | Stays where | Reason |
| --- | --- | --- |
| Session | Process memory | High churn, seconds-to-hours lifetime, contains bearer tokens. Putting credentials in a document platform is indefensible. |
| User, PasswordHash | Local store | Replaced wholesale by Entra sign-in in phase 2 (§4.5); migrating it to SharePoint first is throwaway work. |
| AuditLog | Local store + SharePoint's own unified audit log | SharePoint already audits every item change tenant-side. Duplicating our AuditLog list adds write volume for a weaker copy. Keep the local log; cite the tenant audit log for compliance. |
| Org | Local store | One row. |
| ReportRecord | Derived from the Reports library | The library listing is the record (§8). |

# 7. The PoC / Evidence Refactor (prerequisite)

This is a hard blocker, not a nice-to-have.

insertPocImage() in static/js/pages.js reads a selected image with FileReader.readAsDataURL() and splices a base64 <img src="data:image/png;base64,…"> tag directly into the finding-poc textarea. The client caps the file at 5 MB; base64 inflates that by ~33 %, so a single screenshot produces roughly 6.8 million characters in Finding.POC.

A SharePoint multi-line text column holds 63,999 characters. One screenshot exceeds the column limit by about 106×. The write fails; there is no partial-success path.

### Required change

Analyst attaches image

→ POST /api/v1/evidence/upload           (multipart, existing endpoint)

→ backend streams to Evidence library, computes SHA-256, returns evidence ID

→ editor inserts the marker:  ![poc](evidence:{evidenceId})

→ Finding.PocRef stores the marker text only  (tens of bytes)

Render (SPA)      → resolve marker → GET /api/v1/evidence/{id} → signed/proxied URL

Render (report)   → report.go resolves marker → embeds real bytes in the DOCX

### Why this is worth doing regardless of storage backend

- Findings JSON currently carries megabytes of base64 on every list response. ListFindings returns whole objects, so opening an engagement with twenty screenshotted findings ships well over a hundred megabytes to the browser.

- Report payloads shrink by the same factor.

- Evidence becomes deduplicable, hashable, and individually access-controlled.

- It is the only path to putting findings in SharePoint at all.

Do this in phase 0, before any Graph code is written. It is independently valuable and it de-risks everything after it.

# 8. Reports Library

report.go writes generated documents to filepath.Join("backend", "reports") on local disk and serves them from /api/v1/reports/download/{type}/{name}. Local disk means reports vanish with the container and are invisible to anyone without an mCollaborator account.

### Target flow

POST /api/v1/reports/{id}/export

→ report.go generates DOCX (unchanged)

→ docx2pdf.go produces PDF via LibreOffice (unchanged)

→ NEW: upload both to the Reports library

≤ 4 MB : PUT  /sites/{s}/drives/{d}/items/root:/{engagement}/{name}.docx:/content

> 4 MB : POST .../createUploadSession → chunked PUT (10 MiB chunks, multiple of 320 KiB)

→ response returns the SharePoint webUrl alongside the existing download path

Keep the local file as a cache for the immediate download, but treat the library copy as authoritative. Managers and QA then read reports in SharePoint with no application account, and the files inherit tenant retention and versioning.

Security issue to fix in the same change. In main.go, POST /reports/export and GET /reports/download/{type}/{name} are registered outside the r.Group(func(r chi.Router){ r.Use(authMiddleware(store)) }) block — both are reachable unauthenticated, and HandleDownloadReport serves by filename. Publishing client VAPT reports to SharePoint while an unauthenticated download route exists in front of them would be a serious regression. Move both routes inside the authenticated group and apply requirePermission("report:export", …) before this work ships.

# 9. Sync Engine

## 9.1 Write-through cache

Read   →  serve from in-memory cache                        (µs, handlers unchanged)

Write  →  PATCH/POST Graph  →  on 2xx update cache  →  publish SSE event

Miss   →  fetch from Graph, populate cache, serve

Drift  →  delta poll every N seconds reconciles anything missed

Boot   →  full page-through of each list, then persist deltaLink

The cache is not an optimisation, it is a requirement: Graph round-trips are 100–400 ms and handlers.go calls store methods inside request handling. Serving reads from Graph directly would make every page load feel broken.

Cache invalidation is driven by the delta feed, not by TTL. A TTL-based cache would either be stale or hammer Graph.

## 9.2 Delta queries

GET /v1.0/sites/{siteId}/lists/{listId}/items/delta?token=latest      ← first call, boot

GET /v1.0/sites/{siteId}/lists/{listId}/items/delta?token={deltaToken} ← subsequent

→ 200 { "value": [ …changed items… ], "@odata.deltaLink": "…?token=…" }

Persist the deltaLink (a small local file or the local DB) so a restart resumes from the last known position instead of re-reading every list. Losing the token is recoverable — the next call re-reads the list, which is slow but correct.

Delta replaces the current ?since=<RFC3339> mechanism in HandleFindingsChanges/ListFindingsChanges, which compares string timestamps and cannot see deletions. Delta reports deletions explicitly.

## 9.3 Optimistic concurrency

The logic already exists and is unused. UpdateFindingWithVersion in store.go:467 implements correct version checking, but no handler calls it — HandleUpdateFinding at handlers.go:318 mutates the struct in place and calls UpdateFinding, which increments Version unconditionally. Every concurrent edit today is last-write-wins, silently.

Target behaviour, layered:

// Layer 1 — mCollaborator vs mCollaborator (works today, no SharePoint needed)

err := store.UpdateFindingWithVersion(id, mutate, input.Version)   // → 409 on mismatch

// Layer 2 — additionally catch edits made in the SharePoint UI

req.Header.Set("If-Match", cached.ETag)

// 412 Precondition Failed → re-fetch, then either field-merge or surface a conflict banner

On 412 the backend re-fetches the item, refreshes the cache, and returns 409 to the SPA with the current server state so the UI can show "Sarah changed Severity while you were editing" rather than silently discarding one analyst's work.

Wire layer 1 now, independently of SharePoint. It is close to free, it is what actually makes two analysts on one finding safe, and it is required under every storage option.

## 9.4 Failure behaviour

| Graph state | Backend behaviour |
| --- | --- |
| Healthy | Normal write-through. |
| 429 throttled | Honour Retry-After, queue the write, return 202-style "saved, syncing" to the SPA. Never drop the write. |
| 5xx / timeout | Exponential backoff with jitter, cap 5 attempts, then park in a retry queue and raise an alert. |
| Sustained outage | Read-only mode. Serve reads from cache, reject writes with a clear banner. Do not accept writes you cannot durably store — that is how data is lost. |
| Token expired / 401 | Refresh once via MSAL; if it still fails, this is a credential expiry (§4.7) — alert loudly, it will not self-heal. |

# 10. Real-Time Layer

Latency budget end to end: 2–10 seconds. Adequate for "Sarah just added a finding"; not adequate for co-editing (§1 Non-Goals). Say this to stakeholders before building it, not after the first demo.

## 10.1 SharePoint → backend

POST /v1.0/subscriptions

{

"changeType": "updated",

"notificationUrl": "https://mcollab.example.com/api/v1/graph/notifications",

"resource": "sites/{siteId}/lists/{listId}",

"expirationDateTime": "2026-08-25T00:00:00Z",

"clientState": "{random secret, echoed back and verified}"

}

Three non-optional details:

- Validation handshake. On subscription creation Graph immediately POSTs to notificationUrl with a validationToken query parameter. The endpoint must echo it back as text/plain within 10 seconds or the subscription is never created. This endpoint must therefore be reachable and fast before the app has any subscription.

- Renewal is mandatory. Maximum lifetime for SharePoint list subscriptions is 30 days. Without a renewal job, collaboration silently stops working a month after launch, in a way that produces no errors. Renew at 50 % of remaining lifetime and alert on failure.

- Notifications carry no payload. They mean "something in this list changed". Each one triggers a delta query (§9.2). Debounce — a bulk import fires a burst.

## 10.2 Backend → browser

Replace the 15-second poll in startFindingsPolling() (pages.js:1223, currently also toast-spamming on every change) with SSE:

GET /api/v1/stream            (authenticated, per-user)

event: finding.created   data: {"id":"…","engagement_id":"…"}

event: finding.updated   data: {"id":"…","engagement_id":"…","version":7}

event: finding.deleted   data: {"id":"…"}

event: presence          data: {"users":[…]}

: heartbeat every 25s     ← keeps proxies from closing the connection

Events carry IDs, not full objects — the SPA refetches what it needs. This keeps the event stream small and avoids leaking findings to a user whose engagement filter excludes them. Scope each connection to the engagements the user can see, server-side.

## 10.3 Webhooks are optional — start without them

Webhooks require a publicly reachable HTTPS endpoint, which is a deployment constraint, a new inbound attack surface, and impossible on a laptop without a tunnel (dev tunnels / ngrok).

Additionally, whether Sites.Selected alone is sufficient to create list subscriptions must be verified in the sandbox — Graph's change-notification permission table has historically been inconsistent for SharePoint list resources, and a design that assumes it works may hit a 403 at integration time. Treat this as a spike, not an assumption.

Mitigation: build the delta poll first at a 5–10 second interval. That alone lands within the 2–10 s latency budget with no inbound network exposure at all, and it works identically on a laptop and in production. Add webhooks later purely to reduce polling volume.

# 11. Backend Refactor Plan

## 11.1 Extract the Store interface

Store is a concrete struct with 48 public methods. Critically, nothing outside store.go touches its fields — handlers.go and report.go only call methods. Extraction is therefore mechanical:

type Store interface {

// engagements

ListEngagements(orgID, status string) []*Engagement

GetEngagement(id string) (*Engagement, error)

CreateEngagement(e *Engagement) error

// findings

ListFindings(engagementID, nodeID, severity, status string) []*Finding

UpdateFindingWithVersion(id string, fn func(*Finding) error, expectedVersion int) error

// … 45 more

}

type MemoryStore struct { /* today's implementation, verbatim */ }

type SharePointStore struct {

cache  *MemoryStore     // write-through cache

graph  *GraphClient

sync   *SyncEngine

}

Selected by config, so both survive:

switch os.Getenv("STORE_BACKEND") {

case "sharepoint": store = NewSharePointStore(cfg)

default:           store = NewMemoryStore()      // CI, local dev, feature work

}

### Two signature changes required

The current methods CreateEngagement, UpdateFinding, CreateEvidence, AddActivity and similar return nothing. A remote store can fail. They must return error, and every call site in handlers.go must handle it. This is the single largest mechanical change in the project and should land as its own commit against MemoryStore before any Graph code exists.

### Dead analytics methods

Six methods — FindingsOverTime, FindingCountBySeverity, FindingStatusCount, TopVulnerableAssets, RecurringCWEs, ListAllFindingSeverities — served the Insight dashboard removed in commit 950d238. Their routes still exist in main.go but no UI calls them. SharePointStore can stub them initially. Better: delete the routes and the methods before the interface is extracted, so six fewer methods need a second implementation.

## 11.2 Package layout

backend/

├── main.go            store selection via STORE_BACKEND

├── store.go           Store interface + MemoryStore

├── sharepoint/

│   ├── client.go      auth (MSAL), request plumbing, 429/5xx retry

│   ├── lists.go       list item CRUD, field mapping, $batch

│   ├── drive.go       upload sessions, download, hashing

│   ├── delta.go       delta queries + token persistence

│   ├── subscribe.go   webhook create / renew / validate

│   └── store.go       SharePointStore implementing Store

└── sse/

└── hub.go         connection registry + fan-out

# 12. Configuration

| Variable | Required | Purpose |
| --- | --- | --- |
| STORE_BACKEND | no (memory) | memory ¦ sharepoint |
| SHAREPOINT_TENANT_ID | when sharepoint | Directory (tenant) ID |
| SHAREPOINT_CLIENT_ID | when sharepoint | Application (client) ID |
| SHAREPOINT_CLIENT_SECRET | sandbox | Secret value |
| SHAREPOINT_CERT_PATH | production | Certificate, replaces the secret |
| SHAREPOINT_SITE_ID | when sharepoint | host,siteCollectionId,webId |
| SHAREPOINT_SYNC_INTERVAL | no (10s) | Delta poll interval |
| SHAREPOINT_WEBHOOK_URL | no | Enables webhooks when set; delta-poll-only when absent |
| PORT | no (9900) | Existing |

Startup self-check, fail fast on any failure: acquire a token → GET /sites/{siteId} → resolve all seven list/library IDs → verify every column internal name (§5.3). A misconfigured deployment should refuse to start, not corrupt data at the first write.

# 13. Error Handling

| Condition | Graph signal | Handling |
| --- | --- | --- |
| Throttled | 429 + Retry-After | Sleep exactly Retry-After, then retry. Never fixed-interval retry — it extends the throttle. Bulk operations use $batch (20 ops/request). |
| Service busy | 503 + Retry-After | Same path as 429. |
| Concurrency conflict | 412 Precondition Failed | Re-fetch, refresh cache, return 409 + current state to the SPA (§9.3). |
| Site grant missing/wrong | 403 on a valid token | The most common failure. Token issues fine, every call 403s. Verify with GET /sites/{siteId}/permissions. Reads like a code bug; it is not. |
| Credential expired | 401 invalid_client | Alert. Will not self-heal. |
| Secret ID used instead of secret value | 401 invalid_client at boot | Classic. Called out in M365-TRIAL-SETUP.md troubleshooting. |
| View threshold exceeded | 400, "The attempted operation is prohibited…" | A query is missing its EngagementId filter or the index (§5.4). |
| Text too long | 400 on write | The §7 refactor was skipped or a field grew past 63,999 chars. Validate length before the Graph call and return a clean 422. |

Retry policy: exponential backoff 1s → 2s → 4s → 8s → 16s with ±25 % jitter, 5 attempts, then park in the retry queue. Retry-After always overrides the computed delay. Never retry a 4xx other than 429 — it will fail identically forever.

# 14. Security Considerations

| Area | Position |
| --- | --- |
| Token isolation | Graph tokens exist only in backend memory. The SPA holds an mCollaborator session token, unchanged. No Graph credential is ever serialised into a response. |
| Least privilege | Sites.Selected + one write grant (§4.2). The app is structurally incapable of reaching another site. |
| Webhook endpoint | New unauthenticated inbound surface. Mandatory controls: verify the clientState secret on every notification, treat the body as untrusted (it only signals "changed" — always re-read from Graph, never trust notification content), rate-limit the endpoint, and respond 202 within 3 s. |
| Evidence handling | Real SHA-256 computed during upload (fixing the §6.6 stub). Validate MIME type and extension server-side; the current 500 MB ParseMultipartForm limit permits a trivial memory-pressure DoS and should be tightened. |
| Data residency | Data lives in the tenant's SharePoint region and inherits retention labels, DLP policies, eDiscovery hold and the unified audit log. This is the entire justification for the integration. |
| Audit attribution | Under app-only auth every SharePoint change is attributed to the service principal. ModifiedByUser (§6.2) preserves real attribution in-app; full native attribution requires phase 2. State this limitation to compliance reviewers explicitly — do not let them assume SharePoint's Modified By is the analyst. |
| Existing gaps to close first | Three pre-existing issues become materially worse once real client data is persisted and shared: (a) POST /reports/export and GET /reports/download/{type}/{name} are unauthenticated (§8); (b) corsMiddleware sets Access-Control-Allow-Origin: * together with Access-Control-Allow-Credentials: true; (c) rateLimitMiddleware is a no-op passthrough that calls next.ServeHTTP and nothing else. Fix all three before go-live. |
| Sandbox discipline | The trial tenant in M365-TRIAL-SETUP.md is outside Cyberteq governance and expires in 30 days. Synthetic data only. No real client findings, ever. That constraint is what makes the sandbox usable without an approval process. |

# 15. Limits & Capacity

| Limit | Value | Design response |
| --- | --- | --- |
| List view threshold | 5,000 items per query | Index EngagementId; always filter; never fetch a whole list; page with $top + @odata.nextLink. |
| List hard ceiling | 30 million items | Not a practical concern. |
| Multi-line text | 63,999 characters | Forces the §7 PoC refactor. Validate before write. |
| Simple file upload | 4 MB | Above that, createUploadSession with chunks that are multiples of 320 KiB (10 MiB is a good size). |
| Library capacity | 250 GB per file, effectively unbounded total | Fine for PCAPs. |
| Graph throttling | Per-app-per-tenant; treat the exact number as unknowable | Obey Retry-After, $batch bulk work, and keep the read cache so steady-state traffic is writes only. |
| Subscription lifetime | ≤ 30 days (lists) | Renewal job, alert on failure (§10.1). |
| Per-call latency | 100–400 ms | Never call Graph inside a loop over findings. Batch or cache. |

### Write-volume warning

AddActivity is called on essentially every mutation — finding create/update, evidence upload, engagement change. At 20 findings per engagement across a handful of concurrent engagements, the Activity list is the highest-write object in the system and consumes throttling budget that findings need.

Recommendation: keep Activity local (or in the phase-0 SQLite store) and mirror only engagement-level milestones to SharePoint. Nothing about the governance argument requires the activity feed to be in the tenant.

# 16. Build Phases

### Phase 0 — Prerequisites (no SharePoint code)

| Task | Owner | Estimate |
| --- | --- | --- |
| Move PoC images out of the text field to the evidence store (§7) | dev | 1–2 days |
| Implement real evidence persistence + SHA-256 (§6.6) | dev | ~half day |
| Wire UpdateFindingWithVersion into PUT /findings/{id}; SPA sends version; 409 + conflict banner (§9.3) | dev | ~half day |
| Fix unauthenticated report routes, CORS wildcard+credentials, no-op rate limiter (§14) | dev | ~half day |
| Delete the six dead analytics methods and their routes (§11.1) | dev | 1 hour |
| Extract the Store interface; add error returns; keep MemoryStore (§11.1) | dev | ~1 day |

Every item here is valuable whether or not SharePoint is ever adopted. None of it is wasted by a later decision to use Postgres or Dataverse instead.

### Phase 1 — Tenant readiness

| Task | Owner | Estimate |
| --- | --- | --- |
| Trial tenant, app registration, Sites.Selected, site grant | platform admin | ~1 hour (runbook: M365-TRIAL-SETUP.md) |
| Provision lists, libraries, columns, indexes via script (§5.5) | admin | ~1 hour |
| Verify token → GET /sites/{siteId} returns 200 | admin | 5 min |
| Spike: confirm Sites.Selected permits list subscriptions (§10.3) | dev | ~2 hours |

### Phase 2 — Graph client

| Task | Estimate |
| --- | --- |
| MSAL auth, retry/backoff, $batch, structured errors | 1–2 days |
| List item CRUD + field mapping + startup column self-check | 2–3 days |
| Drive: upload sessions, download, hashing | 1–2 days |
| SharePointStore implementing Store, write-through cache | 2 days |

### Phase 3 — Sync & real-time

| Task | Estimate |
| --- | --- |
| Delta queries + deltaLink persistence | 1–2 days |
| SSE hub + SPA migration off the 15 s poll | 1–2 days |
| ETag / 412 conflict path end to end | ~1 day |
| Webhooks + renewal job (only if the phase-1 spike passes) | 1–2 days |

### Phase 4 — Hardening

| Task | Estimate |
| --- | --- |
| Read-only degradation mode, retry queue | ~1 day |
| Metrics, alerting, operational runbook (§18) | ~1 day |
| Load test at realistic finding volume | ~1 day |

Total: roughly 3–4 weeks of focused work, of which phase 0 (~4 days) is unconditionally useful and phases 2–3 (~2.5 weeks) are the SharePoint-specific bet.

# 17. Testing Strategy

| Layer | Approach |
| --- | --- |
| Unit | Field mapping (Go struct ↔ Graph fields JSON) round-trips, marker parsing for evidence:{id}, backoff/jitter calculation. No network. |
| Contract | Recorded Graph responses (golden JSON) replayed against a stub HTTP server. Covers 429, 412, 403, and the view-threshold 400 without needing a tenant. |
| Integration | Real sandbox tenant, marked //go:build integration so CI never depends on network or a live token. |
| Concurrency | Two clients editing one finding: assert 409 from the version check and 412 from the ETag path; assert no silent overwrite. |
| Volume | Seed 6,000 findings across engagements; assert every query still succeeds — this is the test that catches a missing index before production does. |
| Failure injection | Graph returning 429 / 503 / timeout; assert writes queue rather than drop, and that the read-only banner appears on sustained failure. |

The default test suite must keep running against MemoryStore. Routing feature tests through Graph makes them slow (100–400 ms per call), flaky, and dependent on a tenant that expires. Integration tests verify the integration; feature tests verify the features. These are different goals and conflating them costs a working CI pipeline.

# 18. Operations

### Metrics

graph_requests_total{operation,status}

graph_request_duration_seconds{operation}     p50 / p95 / p99

graph_throttle_events_total

sync_delta_lag_seconds                        wall-clock since last successful delta

sync_queue_depth                              parked writes awaiting retry

subscription_expiry_seconds                   min across active subscriptions

sse_connections_active

### Alerts

| Alert | Condition | Severity |
| --- | --- | --- |
| Subscription expiring | subscription_expiry_seconds < 172800 (2 days) | critical — silent collaboration failure |
| Sync stalled | sync_delta_lag_seconds > 300 | critical |
| Write queue growing | sync_queue_depth > 50 for 5 min | warning |
| Sustained throttling | graph_throttle_events_total rate > 10/min | warning |
| Auth failure | any 401 after a successful start | critical — credential expiry |

### Runbook entries

- "Nobody sees each other's changes" → check subscription_expiry_seconds first; an unrenewed subscription is the single most likely cause and produces no errors.

- "Everything 403s" → the site grant, not the code. GET /sites/{siteId}/permissions.

- "Everything 401s, worked yesterday" → client secret expired. Rotate per §4.7.

- "Saves are slow" → check throttling metrics; check whether a bulk import is running.

# 19. Migration & Rollback

Migration in. There is no production data — the current store is seeded in-memory. The first SharePoint deployment starts from an empty site plus the seed() fixtures, which is a genuine one-time advantage: no data migration, no dual-write period, no backfill.

Rollback. STORE_BACKEND=memory reverts the application in one restart. Because SharePointStore and MemoryStore sit behind the same interface, rollback is a config change, not a deployment. Data written to SharePoint remains in SharePoint and is readable in its UI regardless of which backend the app is running.

Sandbox → corporate tenant. Per M365-TRIAL-SETUP.md §10: the provisioning script transfers, the app registration and site grant do not (a corporate admin must recreate both), and the test data must not. The deliverable that makes that conversation short is a working integration, a Sites.Selected request scoped to one site, and measured latency numbers — not a proposal.

# 20. Open Questions

These change the design and should be answered before phase 2 starts.

- Is keeping client vulnerability data inside the M365 tenant a hard compliance requirement, or a preference? This is the single deciding factor. If it is a preference, Postgres delivers real-time via LISTEN/NOTIFY, no 5,000-item threshold, and no sync engine — for a fraction of the effort in §16.

- Do managers or clients actually want to read findings in SharePoint directly? This is SharePoint's strongest differentiator over every alternative. If nobody will use it, most of the cost in §16 buys governance alone.

- Should analysts sign in with Entra ID? If yes, do it before the Graph client is written (§4.5) — retrofitting delegated auth means rewriting the client's auth layer.

- Expected concurrency: 2–3 analysts per engagement, or 20? Below ~5, phase 0 plus SQLite plus SSE is sufficient for a long time and the rest of this document can wait.

- Who owns the tenant-side operational burden — secret rotation, subscription renewal alerts, site permission reviews? These are ongoing obligations, not one-time setup.

- Does the tenant enforce workload-identity Conditional Access? (§4.8) Affects deployment IP allow-listing.

# 21. Appendix — Graph Call Reference

# Resolve site

GET  /v1.0/sites/{host}:/sites/VAPT

# Resolve lists

GET  /v1.0/sites/{siteId}/lists?$select=id,displayName

# Verify column internal names (startup self-check)

GET  /v1.0/sites/{siteId}/lists/{listId}/columns?$select=name,displayName

# Read findings for one engagement

GET  /v1.0/sites/{siteId}/lists/{listId}/items

?expand=fields&$filter=fields/EngagementId eq '{id}'&$top=200

Prefer: HonorNonIndexedQueriesWarningMayFailRandomly   ← never rely on this; index instead

# Create finding

POST /v1.0/sites/{siteId}/lists/{listId}/items

{ "fields": { "Title": "...", "FindingId": "...", "Severity": "high", ... } }

# Update finding with concurrency check

PATCH /v1.0/sites/{siteId}/lists/{listId}/items/{itemId}/fields

If-Match: {etag}          → 412 Precondition Failed on conflict

# Change feed

GET  /v1.0/sites/{siteId}/lists/{listId}/items/delta?token={deltaToken}

# Evidence upload, small

PUT  /v1.0/sites/{siteId}/drives/{driveId}/items/root:/{path}/{name}:/content

# Evidence upload, large

POST /v1.0/sites/{siteId}/drives/{driveId}/items/root:/{path}/{name}:/createUploadSession

PUT  {uploadUrl}   Content-Range: bytes 0-10485759/{total}

# Subscribe / renew

POST  /v1.0/subscriptions

PATCH /v1.0/subscriptions/{id}     { "expirationDateTime": "..." }

# Verify the site grant (first thing to check on any 403)

GET  /v1.0/sites/{siteId}/permissions